CSF 2.0 Implementation Playbook

End-to-End Process Guide

# How to Use This Document

This playbook walks through the CSF 2.0 implementation from start to finish in 10 steps. Each step tells you what to do, what tool to use, and what the output is. It does not repeat the details that are already in the individual guides — it tells you which guide to open and when.

Read it once to understand the full picture. Then use it as a checklist as you move through the project. PLEASE UPDATE AND ADJUST THE TIMELINE DATES

# Your Toolkit

These are the files you will use throughout the project. Everything has been built and is ready to go.

| File | What It Does |
| --- | --- |
| DOC CSF 2.0 Profiles Decision Brief.pptx | Presents three profile architecture options for Maria’s decision. |
| Step 2.1 CSF2 Working Profile HIGH.xlsx | Working Profile for 18 High-categorized systems. |
| Step 2.2 CSF2 Working Profile MODERATE.xlsx | Working Profile for ~7 Moderate-categorized systems. |
| Step 2.3 CSF2 Working Profile LOW.xlsx | Working Profile for 1 Low-categorized system. |
| Step 3.2.1 CSF2 Organization Enterprise Profile.xlsx | The deliverable. Synthesized from High, Mod, Low profiles. |
| Step 1.1 Interview Questionnaire HIGH.docx | 15 questions, 108 subcategories. Sent to ISSOs of High systems. |
| Step 1.2 Interview Questionnaire MODERATE.docx | 12 questions, 108 subcategories. Sent to ISSOs of Moderate systems. |
| Step 1.3 Interview Questionnaire LOW.docx | 8 questions, 108 subcategories. Sent to ISSOs of Low systems. |
| Step 3.1 Read Gap Analysis Methodology.docx | How to identify, characterize, prioritize gaps, and build the action plan. |
| Ongoing CSF2 Artifact Tracker.xlsx | Tracks artifact collection across all 26 systems. |

# The 10 Steps

Here is the full process. Each step builds on the one before it.

| 1 | Get the Profile Architecture Approved |
| --- | --- |

What: Present the COA brief to Maria. She needs to decide how the organizational profile will be structured before any assessment work begins.

Why: Everything downstream — how you organize artifacts, how you conduct interviews, how you score — depends on this decision. Do not skip it.

📄 Tool: DOC CSF 2.0 Profiles Decision Brief.pptx — Present to Maria at the next update meeting

The three decisions she needs to make:

1. Approve the tiered profile approach (4 profiles: High, Moderate, Low, Enterprise) or pick an alternative.

2. Confirm the roll-up rule: enterprise score equals the lowest tier score per subcategory.

3. Confirm the system categorization breakdown (18 High, ~7 Moderate, 1 Low).

Output: A decision. Document it in writing. Move to Step 2.

| 2 | Consolidate and Categorize the Systems |
| --- | --- |

What: Take the 26-52 FISMA boundaries and the ~30 cloud service offerings and reconcile them into one definitive scope list. Map each CSP to its parent system boundary. Categorize every system as High, Moderate, or Low.

Why: Until you know the exact number of systems and their categorization, you cannot assign questionnaires, schedule interviews, or organize artifacts.

How:

a. Take the two spreadsheets (FISMA boundaries and cloud service offerings).

b. For each cloud service, determine if it maps to an existing FISMA boundary or needs its own assessment.

c. Remove duplicates. Confirm FIPS 199 categorization for each system.

d. Identify the ISSO and System Owner for each system.

📄 Tool: Ongoing CSF2 Artifact Tracker.xlsx — System Inventory tab — Record the final system list with categorizations and POCs

Output: A clean system inventory sorted into three tiers with ISSO assignments.

| 3 | Set Up the Artifact Repository |
| --- | --- |

What: Create the SharePoint folder structure organized by tier, then by system.

Recommended Artifact Folder Structure

- Enterprise Profile/ ← deliverables

- High_Systems

  - CSAM_XXXX_SystemName/

    - SSP, SAR, POA&M, interview notes

  - CSAM_YYYY_SystemName/

- Moderate_Systems

  - CSAM_XXXX_SystemName/

    - SSP, SAR, POA&M, interview notes

- Low_Systems

  - CSAM_XXXX_SystemName

    - SSP, SAR, POA&M, interview notes

- Cross_Cutting

  - enterprise policies, org charts, training records

- CSP_Mapping

  - the reconciliation spreadsheet

📄 Tool: Ongoing CSF2 Artifact Tracker.xlsx — Artifact Tracker tab — Track which artifacts have been requested, received, or are still pending

Output: A SharePoint structure ready to receive artifacts.

| 4 | Confirm Template Inclusions and Exclusions |
| --- | --- |

What: Open the Working Profile and set Column C (“In Scope?”) to Yes or No for all 108 subcategories.

Why: This is the 3/15 deliverable.

How:

a. Open any of the four Working Profile files (they all have the same 108 rows).

b. Check the Reference Data tab for each subcategory’s IG metric and alignment.

c. If a subcategory is Primary-aligned to a Core metric, it must be “Yes.”

d. If you exclude anything, document the rationale in Column I.

e. Apply the same inclusions/exclusions across all four Working Profile files.

📄 Tool: Step 2 1 CSF2 Working Profile HIGH.xlsx (or any tier) — Column C is the inclusion/exclusion field

Output: All four Working Profiles with Column C populated. Deliver to Maria.

| 5 | Send Questionnaires and Schedule Interviews |
| --- | --- |

What: For each ISSO, send the appropriate pre-interview questionnaire based on their system’s FIPS 199 categorization. Schedule the interview for at least 5 business days later.

How:

a. Group ISSOs by tier. Start with High systems.

b. If one ISSO manages multiple systems in the same tier, send one questionnaire covering their full portfolio.

c. Include an introduction explaining the purpose and that they should gather artifacts in advance.

d. Schedule 60–90 minute slots. Assign Person 1 (interviewer) and Person 2 (recorder).

| System Tier | Questionnaire to Send | Interview Depth |
| --- | --- | --- |
| High (XX systems) | Step 1.1 Interview Questionnaire HIGH.docx | Full depth — 15 questions, ~95 cues |
| Moderate (XX) | Step 1.2 Interview Questionnaire MODERATE.docx | Standard — 12 questions, ~65 cues |
| Low (1 system) | Step 1.3 Interview Questionnaire LOW.docx | Confirmation — 8 questions, ~44 cues |

Output: Questionnaires sent, interviews on the calendar, Person 1/Person 2 assignments made.

| 6 | Conduct the Interviews |
| --- | --- |

What: Two-person interviews. Person 1 asks the questions. Person 2 captures findings using the Reference Data tab as a guide.

## Before the Interview

Person 2 opens the Reference Data tab in the appropriate tier’s Working Profile. It is ordered by interview question (H-Q1 through H-Q15), so the recorder follows it top to bottom. Person 1 reviews the questionnaire cues.

## During the Interview

Person 1 works through the questionnaire question by question, following the cues conversationally.

Person 2 follows the Reference Data tab top to bottom. Captures what the ISSO says for each subcategory. Flags evidence referenced. Does NOT score maturity during the interview — just captures notes.

## After the Interview: Same-Day Reconciliation

Within one hour, Person 1 and Person 2 sit down together with three files open:

1. The Working Profile (for the appropriate tier) — to clean up Column D (“What We Found”) and log evidence in Column E.

2. The 5-Dimension Scoring Worksheet — to calculate the maturity level for each subcategory discussed.

3. The Reference Data tab — to check which IG metrics each subcategory maps to and whether the alignment is Primary or Supporting.

## How to Score Using the 5-Dimension Worksheet

For each subcategory that was discussed in the interview:

a. Open the Scoring Worksheet. Find the subcategory row.

b. Score each of the five dimensions (0, 1, or 2) based on what the ISSO said and what evidence was referenced:

| Dimension | Score 0 | Score 1 | Score 2 |
| --- | --- | --- | --- |
| Governance | No ownership defined | Informal or unclear | Clearly assigned and documented |
| Policy & Process | No policy exists | Outdated or incomplete | Current, approved, communicated |
| Implementation | Not implemented | Partial (some systems) | Enterprise-wide |
| Monitoring | No monitoring | Ad hoc monitoring | Metrics tracked and reviewed |
| Continuous Improvement | No improvement process | Improvements ad hoc | Formal feedback loops |

c. The Total and Maturity Level columns auto-calculate. The thresholds are: 0–2 = Level 1, 3–5 = Level 2, 6–7 = Level 3, 8–9 = Level 4, 10 = Level 5.

d. Transfer the maturity level from the Scoring Worksheet to Column F of the Working Profile.

e. Mark it as “Draft” in Column I — the score may change after cross-interview reconciliation.

EVIDENCE RULE: If evidence cannot be produced, the Implementation dimension cannot score above 1 and the maturity level cannot exceed Level 2. This is a hard rule.

## After the Interview: ISSO Summary

Within 48 hours, send a 1-page summary back to the ISSO: “Here is what we heard. Here is what evidence we are expecting. Please let us know if we got anything wrong.” This creates a paper trail and prompts them to send promised artifacts.

Output: Tier Working Profiles populated with draft findings, evidence, and preliminary maturity scores backed by 5-dimension scoring.

| 7 | Cross-Interview Reconciliation |
| --- | --- |

What: After all interviews for a tier are complete, compare findings across interviews. Finalize the maturity scores.

How:

a. For each subcategory in the tier’s Working Profile, review what every ISSO said.

b. If they all told the same story, the score stands.

c. If there are conflicts, investigate. The lower reality wins.

d. Update the 5-Dimension Scoring Worksheet if any dimension scores need to change based on the full picture across interviews.

e. Transfer any updated maturity levels to Column F of the Working Profile.

f. Remove “Draft” from Column I. The scores are now final for this tier.

Output: Three locked tier profiles (High, Moderate, Low) with final maturity scores, each backed by 5-dimension scoring.

| 8 | Synthesize the Enterprise Profile |
| --- | --- |

What: Take the three locked tier profiles and roll them up into the Enterprise Working Profile.

How:

a. Open the Enterprise Working Profile.

b. For each subcategory, look at the maturity score in the High, Moderate, and Low profiles.

c. The enterprise score is the lowest score across tiers.

d. Write a synthesized narrative in Column D that reflects the enterprise view.

e. Column G (Target Maturity) stays blank — Maria defines this in Step 9.

REMEMBER: The Enterprise Profile is never populated directly from interviews. It is always synthesized from the tier profiles. If you are writing in the Enterprise Profile during an interview, you are in the wrong file.

Output: The Draft Organizational Profile. Submit to Maria with an Executive Summary.

| 9 | Maria Sets Targets and Gaps Auto-Calculate |
| --- | --- |

What: Maria reviews the Enterprise Profile and defines the target maturity level for each subcategory in Column G. Once both current and target are set, Column H automatically shows GAP or OK.

Your role: Present the current state clearly. Provide the recommended prioritization framework from the Gap Analysis Methodology. Let Maria make the target and priority decisions.

Output: Enterprise Profile with both current and target columns populated. Gaps are now visible.

| 10 | Gap Analysis and Action Plan |
| --- | --- |

What: For every subcategory where Column H shows GAP, characterize the gap, prioritize it, and build an action item.

📄 Tool: Step 3 1 Read Gap Analysis Methodology.docx — Full step-by-step guide with worked example for PR.AA-03

a. Characterize each gap: What is missing? What caused it? What would it take to close? Which tier is driving the enterprise gap? Use the 5-Dimension Scoring Worksheet to pinpoint which specific dimensions are weak — this tells you whether the fix is a governance issue, a policy issue, an implementation issue, a monitoring issue, or an improvement process issue.

b. Prioritize: Use the Priority 1/2/3 framework. Present the recommendation to Maria. She confirms or adjusts.

c. Build action items: Each gap becomes an action with an owner, deadline, resources, and success criteria. Group by initiative where one solution closes multiple gaps.

d. Connect to POA&Ms: Reference existing POA&Ms where applicable. Recommend new ones where needed.

Output: Gap Analysis Report, Prioritized Action Plan, and Final Briefing.

# Putting It on a Timeline

Here is how the 10 steps map to the project phases and deliverable dates.

| Step | Action | Phase | Target Date | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Get profile architecture approved | Phase 1 | 3/24 update | COA decision |
| 2 | Consolidate and categorize systems | Phase 1 | By 3/15 | — |
| 3 | Set up artifact repository | Phase 1 | By 3/15 | — |
| 4 | Template inclusions/exclusions | Phase 1 | 3/15 | Template deliverable |
| 5 | Send questionnaires, schedule interviews | Phase 1→2 | 3/15–4/7 | Stakeholder ID (3/15) |
| 6 | Conduct interviews + score with 5-dimension worksheet | Phase 2 | 4/7–5/22 | — |
| 7 | Cross-interview reconciliation | Phase 2 | 5/22–6/1 | — |
| 8 | Synthesize enterprise profile | Phase 2 | 6/1–6/6 | Draft Profile (6/6) |
| 9 | Maria sets targets, gaps calculate | Phase 3 | 6/6–6/27 | Final Profile (6/27) |
| 10 | Gap analysis and action plan | Phase 3→4 | 6/27–9/1 | Gap Analysis (7/25) Final Plan (9/1) |

PoP REMINDER: Period of Performance ends September 4, 2026. The final deliverable is due September 1 — three days of buffer.

# Quick Reference: Which Tool When

If you are ever unsure which file to open, use this.

| I need to... | Open this |
| --- | --- |
| Decide how to structure the profile | DOC CSF 2.0 Profiles Decision Brief.pptx |
| Know which systems are in scope | Ongoing CSF2 Artifact Tracker.xlsx → System Inventory tab |
| Track which artifacts we have received | Ongoing CSF2 Artifact Tracker.xlsx → Artifact Tracker tab |
| Prepare for an interview | Step 1 [1/2/3] Interview Questionnaire [HIGH/MOD/LOW].docx |
| Follow along during an interview (recorder) | Step 2 [1/2/3] CSF2 Working Profile [tier].xlsx → Reference Data tab |
| Record findings after an interview | Step 2 [1/2/3] CSF2 Working Profile [tier].xlsx → Working Profile tab (Columns D, E) |
| Record the final maturity score | Step 2 [1/2/3] CSF2 Working Profile [tier].xlsx → Working Profile tab (Column F) |
| Know which IG metric a subcategory maps to | Step 2 [1/2/3] CSF2 Working Profile [tier].xlsx → Reference Data tab |
| Synthesize the enterprise profile | Step 3 2 1 CSF2 Organization Enterprise Profile.xlsx |
| Analyze gaps and build the action plan | Step 3 1 Read Gap Analysis Methodology.docx |
| Understand the overall process | This document (CSF 2.0 Implementation Playbook) |