Gap Analysis Methodology

How to Build the Enterprise Profile, Identify Gaps, and Act on Them

# What This Document Covers

This guide explains how to take the three completed tier Working Profiles (High, Moderate, Low) and produce one Enterprise Organizational Profile with gap analysis and action plan. It covers five steps:

Step 0: Build the Enterprise Profile from the tier profiles (the roll-up).

Step 1: Identify the gaps (where current is below target).

Step 2: Characterize each gap (what would it take to close it).

Step 3: Prioritize the gaps (which ones to fix first).

Step 4: Build the action plan (who does what by when).

We will walk through each step using a real subcategory example end to end.

# Step 0: Build the Enterprise Profile (The Roll-Up)

Before you can identify gaps, you need one enterprise score per subcategory. This section explains how to combine the three tier profile scores into a single enterprise score.

WHEN: This happens in Step 8 of the Implementation Playbook, after all three tier profiles are locked and before the Gov Lead/COR sets targets.

## The Roll-Up Rule: Weighted Floor

The enterprise maturity score is based on the lowest tier score, with one exception: a single Low-impact system’s gap does not automatically pull down the enterprise score for non-Core metrics, provided it is documented.

This is called a “weighted floor” because High systems carry the most weight in determining the enterprise posture.

## The Three Questions

For each of the 108 subcategories, look at the scores from all three tier profiles and ask these three questions in order:

Question 1: Where does the risk concentrate?

High systems carry the most sensitive data and the highest FIPS 199 impact ratings. A gap on High systems is categorically more significant than the same gap on Low systems. If the High tier is the lowest scorer, the enterprise score should match or be very close to the High tier score.

Question 2: Is this a Primary-aligned Core metric?

Check the Reference Data tab. If the subcategory has Primary alignment to a Core IG metric, the IG will specifically evaluate this. You cannot afford to round up. Use the strict floor (lowest score wins, no exceptions). If the subcategory is Supporting-aligned or mapped to a Supplemental metric, you have more flexibility.

Question 3: What percentage of systems are affected?

If 25 of 26 systems score Level 3 and 1 Low system scores Level 2, the enterprise is functionally at Level 3 with one documented exception. If 18 of 26 systems (all High) score Level 2 and the rest score Level 3, the enterprise is at Level 2 — because the majority of the risk surface has the gap.

## Decision Rules

Apply these rules in the order shown. The first matching rule determines the enterprise score.

| # | Scenario | Enterprise Score | Rationale |
| --- | --- | --- | --- |
| 1 | All 3 tiers have the same score | That score | No conflict. All tiers agree. |
| 2 | Primary alignment to a Core metric AND any tier has a gap | Lowest score (strict floor) | IG evaluates this directly. No exceptions, no rounding up, regardless of which tier is low. |
| 3 | High tier is the lowest scorer | High tier’s score | High systems define the risk posture. If High is weak, the enterprise is weak. |
| 4 | Moderate tier is the lowest scorer, High is higher | Moderate tier’s score | Moderate systems are significant FISMA boundaries. Their gaps matter. |
| 5 | Only the Low tier is the lowest scorer, AND the subcategory is Supporting-aligned or Supplemental | High/Moderate score (with documented exception) | 1 Low system does not override 25 systems on non-Core metrics. Document the exception in the narrative and in Column O. |
| 6 | Scores are mixed and none of the above rules apply cleanly | Use the lower score and document reasoning | When in doubt, be conservative. It is always safer to score low and explain up than to score high and get challenged by the IG. |

RULE 2 OVERRIDES RULE 5: If a subcategory has Primary alignment to a Core metric, Rule 2 applies even if the Low tier is the only one with a gap. Core metrics get the strict floor, always. Rule 5 only applies to Supporting-aligned and Supplemental metric subcategories.

## Worked Example: The Roll-Up in Practice

Here are four subcategories showing how the decision rules apply in different scenarios:

| Subcategory | High | Mod | Low | Enterprise | Rule | Why |
| --- | --- | --- | --- | --- | --- | --- |
| PR.AA-03 (MFA) | Lvl 2 | Lvl 3 | Lvl 3 | Level 2 | #3 | High is lowest. 18 systems with the gap drives the enterprise score down. |
| GV.RM-01 (Risk Strategy) | Lvl 2 | Lvl 2 | Lvl 2 | Level 2 | #1 | All tiers agree. Enterprise-wide gap. No judgment needed. |
| DE.CM-01 (Network Mon.) Core, Primary | Lvl 3 | Lvl 3 | Lvl 2 | Level 2 | #2 | Primary + Core = strict floor. Even though only Low is low, Rule 2 overrides Rule 5. |
| GV.SC-06 (Supply Chain) Supp, Supporting | Lvl 3 | Lvl 3 | Lvl 1 | Level 3 | #5 | Supporting + Supplemental + only Low is low = exception allowed. Document in narrative and Column O. |

## What to Write in the Enterprise Profile

For each subcategory, you produce three things in the Enterprise Working Profile:

Column D (What We Found): A synthesized narrative that combines findings from all three tiers. State what is working, where the gap is, and which tier is driving it.

Column L (Current Maturity): The enterprise score, determined by the decision rules above.

Column O (Tier Driver / Roll-Up Rule): The tier driver and which decision rule was applied. Examples: “Driven by HIGH tier (Rule #3)” or “HIGH/MOD consistent; LOW exception documented (Rule #5)”.

Example Narrative for PR.AA-03 (Enterprise Profile, Column D): MFA is enforced on all Moderate and Low systems through Okta. 16 of 18 High systems enforce MFA. Two High systems (CSAM 2741, 2755) have documented exceptions due to legacy application incompatibility (POA&Ms #127, #143). Enterprise score reflects the High tier gap as these systems carry the highest risk and represent the majority of the FISMA boundary count. Column I: Driven by HIGH tier (Rule #3). Remediation target: CSAM 2741, 2755.

## The Practical Workflow

When you sit down to do this (Step 8 of the Playbook), here is literally what you do:

1. Open all four Working Profiles (High, Moderate, Low, Enterprise) side by side.

2. Start at the first subcategory (GV.OC-01).

3. Look at Column F (Current Maturity 1-5) in High, Moderate, and Low.

4. Check the Reference Data tab for alignment type (Primary/Supporting) and metric type (Core/Supplemental).

5. Apply the decision rules in order. The first matching rule determines the enterprise score.

6. Enter the enterprise score in Column L of the Enterprise Profile.

7. Write the synthesized narrative in Column D.

8. Note the tier driver and rule number in Column O.

9. Move to the next subcategory. Repeat 108 times.

TIME ESTIMATE: For 108 subcategories, this takes roughly one full working day if you are doing it carefully. The 5-Dimension Scoring Worksheet helps — if you need to understand why one tier scored differently, look at which dimensions scored low.

# Step 1: Identify the Gaps

Once the Gov Lead/COR has defined the target maturity levels in Column M of the Enterprise Working Profile, Column N automatically calculates whether there is a gap. For every subcategory where the current maturity level is lower than the target maturity level, the template shows “GAP.”

That is the starting point. You now have a list of every subcategory where the organization is not where it needs to be.

KEY CONCEPT: A gap is not a failure. It is a measurement of the distance between where you are and where you want to be. Some gaps are expected — the purpose of the profile is to make them visible so they can be addressed intentionally.

## How to Read the Gap

The size of the gap matters. A subcategory at Level 2 with a target of Level 3 is a one-level gap. A subcategory at Level 1 with a target of Level 4 is a three-level gap. Bigger gaps require more work, more resources, and more time to close.

| Current | Target | Gap Size | What It Means |
| --- | --- | --- | --- |
| Level 2 | Level 3 | 1 level | Incremental improvement. Policies exist; need consistent enterprise-wide implementation. |
| Level 1 | Level 3 | 2 levels | Significant effort. Need to establish policy, implement it, and demonstrate consistency. |
| Level 1 | Level 4 | 3 levels | Major initiative. Requires policy, implementation, measurement infrastructure, and governance. |

# Step 2: Characterize Each Gap

For each gap, the team needs to answer three questions:

1. What is missing? Look at the “What We Found” narrative in the Working Profile (Column D). What specifically is preventing this subcategory from reaching the target level?

2. What would it take to close it? Think in terms of people, process, and technology. Does closing this gap require writing a new policy? Deploying a tool? Training staff?

3. Can it be closed in FY26, or is it a multi-year effort? Be honest about timelines.

## The Gap Characterization Table

For each gap, fill in the following.

| Field | What to Write |
| --- | --- |
| Subcategory | The ID and description |
| Current Level | From Column L of the Enterprise Profile |
| Target Level | From Column M (set by Gov Lead/COR) |
| Gap Size | Target minus Current |
| What Is Missing | Plain language description of what is preventing the org from reaching the target |
| Root Cause Dimension | Which of the 5 dimensions (Governance, Policy, Implementation, Monitoring, CI) scored lowest? This tells you whether the fix is a policy issue, a technology issue, etc. |
| What It Takes to Close | People, process, and/or technology changes needed |
| Estimated Timeline | Quick win (< 90 days), FY26 (within fiscal year), or multi-year (FY27–FY28) |
| IG Metric Impact | Which IG metric(s) this gap affects. Primary or Supporting? Core or Supplemental? |
| Tier Driver | Which tier profile is driving the enterprise gap? This tells you where to focus remediation. |
| Roll-Up Rule Applied | Which decision rule (#1–#6) determined the enterprise score. This documents the methodology. |

# Step 3: Prioritize the Gaps

Not all gaps are equal. The team should prepare a recommended prioritization for the Gov Lead/COR. The Gov Lead/COR makes the final priority decisions.

## Recommended Prioritization Framework

| Priority | Criteria | Expected Action | Timeline |
| --- | --- | --- | --- |
| Priority 1 | Primary alignment to Core metric AND gap on High systems AND gap size 2+ levels | Immediate action. Remediation plan with milestones and resource commitment. | Start within 30 days. Target closure by end of FY26. |
| Priority 2 | Primary alignment to Core metric AND gap is 1 level OR gap on Moderate systems for Core metrics | Planned remediation. Prevents org from reaching Level 3 on Core metrics. | Plan within 60 days. Close by end of FY26 or early FY27. |
| Priority 3 | Supporting alignment OR Supplemental metric gaps OR gaps only on Low systems | Roadmap item. Include in multi-year plan. Address as resources allow. | Include in FY27–FY28 roadmap. |

IMPORTANT: This is a recommended framework. The Gov Lead/COR may adjust priorities based on budget, leadership direction, or audit timing. Present the recommendation, respect the decision.

# Step 4: Build the Action Plan

Each gap becomes one or more action items with assigned work and deadlines.

## What Each Action Item Needs

| Field | Description |
| --- | --- |
| Action | What specifically needs to happen. Be concrete. |
| Subcategory(ies) | Which subcategories this action addresses. One action may close multiple gaps. |
| Priority | 1, 2, or 3 (as confirmed by Gov Lead/COR) |
| Owner | Name and role of the person responsible. Not a team — a person. |
| Deadline | Specific date. |
| Resources Needed | Budget, staff, tools, contract modifications, approvals. |
| Success Criteria | What evidence would demonstrate the gap is closed? |
| POA&M Reference | If this aligns to an existing POA&M, reference it. Otherwise, recommend creating one. |

GROUP BY INITIATIVE: One action can address multiple subcategory gaps. Deploying an enterprise SIEM could close gaps on DE.CM-01, DE.CM-09, DE.AE-01, DE.AE-02, and DE.AE-03 simultaneously. Group actions by initiative, not by subcategory.

# Worked Example: PR.AA-03 (MFA) — End to End

Here is one subcategory traced through all five steps.

## The Subcategory

PR.AA-03: Users, services, and hardware are authenticated. IG Metrics: 17 (Non-privileged User MFA) and 18 (Privileged User MFA) — both Core Alignment: Primary

## Step 0: The Roll-Up

| High Tier | Moderate Tier | Low Tier | Enterprise |
| --- | --- | --- | --- |
| Level 2 | Level 3 | Level 3 | Level 2 (Rule #3) |

Rule applied: #3 (High is the lowest scorer). Even though Mod and Low are at Level 3, the High tier’s Level 2 drives the enterprise score. Note: since this is Primary + Core, Rule #2 would also apply and give the same result.

## Step 1: The Gap

Gov Lead/COR sets target to Level 3. Enterprise current is Level 2. Gap = 1 level.

## Step 2: Characterization

What Is Missing: Two High systems not enforcing MFA due to legacy app incompatibility. Root Cause Dimension: Implementation (scored 1). Policy exists (2), Governance assigned (2), but implementation is not enterprise-wide. What It Takes: Deploy MFA reverse proxy for CSAM 2741 and 2755. ~90 days, moderate cost. Timeline: FY26 (achievable by August 2026). Tier Driver: HIGH. Moderate and Low are already at Level 3.

## Step 3: Priority

Recommended: Priority 2. Primary alignment to Core metrics 17 and 18, but gap is 1 level and the fix is targeted (2 specific systems). If either system processes highly sensitive data, Gov Lead/COR may elevate to Priority 1.

## Step 4: Action Item

| Field | PR.AA-03 Action |
| --- | --- |
| Action | Deploy MFA reverse proxy for CSAM 2741 and 2755. Close POA&M #127 and #143. |
| Subcategory(ies) | PR.AA-03 (also improves PR.AA-01, PR.AA-02) |
| Priority | 2 (pending Gov Lead/COR confirmation) |
| Owner | [System Owner for CSAM 2741 / 2755] |
| Deadline | August 15, 2026 |
| Resources | Reverse proxy solution, ~40 hrs engineering per system, ~20 hrs testing. |
| Success Criteria | MFA enforced on 100% of users for both systems. POA&Ms closed. PR.AA-03 rescored to Level 3. |

# After the Gap Analysis

Once all gaps are characterized, prioritized, and turned into action items, the output is:

1. The Enterprise Working Profile with current and target maturity levels locked and all gaps flagged.

2. A Gap Analysis Report summarizing findings by IG metric and by tier.

3. A Prioritized Action Plan with concrete action items, owners, deadlines, and resource requirements.

4. A Briefing for leadership presenting the current state, target state, gaps, and recommended path forward.

## The Feedback Loop

The gap analysis is not a one-time event. As action items are completed, the Working Profile should be updated — the current maturity level rescored, the evidence column updated, and the gap recalculated. This creates a living document that tracks progress over time.

Sources: NIST SP 1301, NIST CSWP 29 (CSF 2.0), FY25 IG FISMA Reporting Metrics v2.0, project toolkit.